AI Banking Implementation Capstone Package

5 Business Cases and 5 Feasibility Studies for

Generative AI in Business, Leadership, and Decision-Making

Prepared for classroom use: PMI waterfall + Agile analysis, selection, and movement toward project charter

Pole Trust Bank — Toronto, ON, Canada

| Field | Details |
| --- | --- |
| Intended audience | University students and working professionals studying Generative AI for Business, Leadership, and Decision-Making |
| Course use | Capstone project across 5 to 8 classes |
| Teaching objective | Students compare five BC/FS pairs and justify selecting the optimal choice of project |
| Note | All data is synthetic and designed for classroom analysis only. |

Document Map

Student Brief and Analysis Instructions

Business Case and Feasibility Study Pairs 1 to 5

Business Terminologies

Important

All five projects are proposed for the same bank. You are not comparing five different organizations — you are acting as a strategic advisor to Pole Trust's Chief Digital Officer, recommending which single initiative should receive priority funding and executive sponsorship.

Note for Students

All five business cases below are proposed for the same organization — Pole Trust Bank. Each project addresses a different strategic challenge using Generative AI. Read each case carefully, noting the financial projections, risk profiles, timelines, and assumptions. Your task is to determine which one project should be Pole Trust's priority.

## Table of Contents

| Part | Section | Pages |
| --- | --- | --- |
| I | Introduction & Student Brief | 3–3 |
| II | Comparison of Criteria Framework & How Business Case & Feasibility Study words | 4-4 |
| III | Pair 1 to 5 Business Cases & Feasibility Studies | 5–23 |
| IV | Grading & Rubric | 24–24 |
| V | Appendices (Glossary) | 25–27 |

# One-Page Student Brief and Analysis Instructions

You are acting as a project selection team for a mid-size global bank. Your task is to review five proposed Business Case (BC) and Feasibility Study (FS) documents provided. Your team must recommend the strongest project to move forward into project charter development.

## How to Analyze Each Pair

Read the business case first to understand the strategic problem, benefits, financial value, risks, and expected outcomes.

Read the feasibility study second to judge whether the solution can realistically be delivered from technical, operational, economic, schedule, and compliance perspectives.

Score each project against the comparison criteria.

Identify strengths, weaknesses, assumptions, and risks that require mitigation.

Prepare a recommendation that clearly explains why one project should move forward.

## Indicators of a Strong Banking Implementation Project

Clear alignment with banking strategy and digital transformation.

Measurable impact across cost, customer experience, risk, productivity, and decision-making.

Feasible implementation path with phased delivery and governance controls.

Reasonable ROI horizon and positive business value.

Manageable risk profile with compliance, security, and change-management controls.

Scalability across business units rather than a narrow single-use case.

## Business Case vs Feasibility Study: How They Complement Each Other

| Document Type | Purpose | Strength | Limitation |
| --- | --- | --- | --- |
| Business Case | Explains why the project should be considered. | Strong for strategic value, benefits, financial rationale, and executive approval. | May be optimistic if assumptions are not tested. |
| Feasibility Study | Explains whether the project can realistically be delivered. | Strong for technical, operational, economic, schedule, and compliance realism. | May not fully capture strategic urgency or leadership priorities. |
| Combined Recommendation | Uses both documents together. | Supports evidence-based project selection. | Requires judgment and prioritization when trade-offs exist. |

# Comparison Criteria Framework

| Criteria | What Students Should Examine | Suggested Weight |
| --- | --- | --- |
| Strategic alignment | How strongly the project supports digital transformation, customer experience, risk management, and leadership decision-making. | 20% |
| Business impact | Expected value through cost savings, revenue growth, risk reduction, productivity, and customer outcomes. | 20% |
| Technical feasibility | Architecture realism, data readiness, integration complexity, and security controls. | 15% |
| Operational feasibility | Organizational readiness, change impact, training needs, and adoption likelihood. | 15% |
| Economic feasibility | CAPEX, OPEX, ROI horizon, TCO, NPV, and sensitivity to assumptions. | 15% |
| Risk and compliance | Privacy, regulatory, model risk, bias, operational risk, and mitigation quality. | 10% |
| Scalability and time to value | Ability to scale across the bank and produce early measurable benefits. | 5% |

## How Business Cases and Feasibility Studies Complement Each Other

Understanding the distinct roles of these two document types is essential for effective project evaluation. The table below summarizes how they differ and how they work together.

| Dimension | Business Case | Feasibility Study |
| --- | --- | --- |
| Purpose | Justifies why the organization should invest in a project; builds the strategic argument for action | Assesses whether the organization can successfully execute the project; evaluates practical viability |
| Audience | Executive sponsors, board members, investment committee — decision-makers who approve funding | Project managers, technical architects, operations leaders — those responsible for delivery |
| Focus | Strategic value, competitive positioning, financial return, stakeholder benefits | Technical architecture, resource availability, cost realism, schedule credibility, legal constraints |
| Key Question Answered | "Should we do this?" — Is this the right investment for our strategy and stakeholders? | "Can we do this?" — Do we have technology, people, money, time, and legal clearance? |
| Strengths | Provides strategic context, competitive urgency, and a compelling narrative for change | Provides grounded, evidence-based assessment of real-world constraints and risks |
| Limitations | May overstate benefits and understate risks to "sell" the project; can be optimistically biased | May lack strategic vision; focused on constraints rather than opportunities; can be overly conservative |
| When created | Early in the project lifecycle, during the Initiating process group (PMI) | During Initiating or early Planning, often in parallel with or immediately after the Business Case |

# Pair 1: AI-Enabled Digital Banking Assistant

Selection signal: Strong single-use customer service project

## Business Case

### Executive Summary

A mid-size bank is facing rising call centre costs and lower customer satisfaction due to slow service response. The proposed project introduces an AI-enabled digital banking assistant across web and mobile channels to answer routine questions, guide customers, and support contact-centre agents with knowledge retrieval. The business case is attractive because it provides faster time to value and clear operational savings. However, it remains focused primarily on customer service rather than full enterprise transformation.

### Problem Statement and Strategic Rationale

Problem statement

Annual call centre cost is approximately USD 4.2M and growing by 8 percent per year.

Average wait time is 7 minutes during peak periods.

60 percent of inquiries are repetitive questions about cards, fees, passwords, branch hours, and transaction status.

Digital engagement is below target, with only 38 percent active mobile users using support features.

Strategic rationale

Improve customer experience through 24/7 self-service.

Reduce operational cost by automating repetitive inquiries.

Provide agents with faster knowledge access and consistent responses.

Support the bank digital transformation agenda without replacing core banking systems.

### Proposed Solution Overview

Key features

Customer chatbot embedded in mobile and web banking.

Agent-assist tool for contact centre representatives.

Knowledge base search using approved policy and FAQ content.

Human handoff for sensitive or complex inquiries.

Audit log for AI responses and escalation decisions.

High-level architecture

Customer channels: mobile app, web portal, website chat.

AI layer: approved generative AI model, retrieval from bank knowledge base, response guardrails.

Integration layer: API gateway linked to CRM, ticketing, authentication, and limited core banking inquiry services.

Governance layer: prompt templates, content approval workflow, logging, monitoring, and human review.

### Market and Stakeholder Analysis

2.1M retail customers; 31 percent are under age 35 and prefer digital support.

Contact centre handles 1.8M annual inquiries.

Synthetic survey: 72 percent of customers prefer instant digital support for simple questions.

Competitor benchmark: three peer banks already offer chatbot support.

Key stakeholders: Retail customers, Contact centre agents, Customer experience leadership, IT integration team, Compliance and privacy office, Branch operations

### Financial Projections

| Financial Item | Estimate |
| --- | --- |
| CAPEX | USD 3.5M |
| Annual OPEX | USD 1.2M |
| Five-year TCO | USD 9.5M |
| ROI horizon | 18 to 24 months |
| Estimated five-year NPV | USD 1.8M |
| Benefit ramp assumption | Benefits increase as adoption and integration maturity improve. |

### Risk Assessment with Mitigations

| Risk | Mitigation |
| --- | --- |
| Incorrect or misleading answer | Use approved knowledge base, confidence thresholds, human handoff, and monthly answer audits. |
| Customer privacy exposure | Apply masking, encryption, role-based access, and restrict the assistant from displaying sensitive data. |
| Low adoption | Launch with targeted awareness campaign, in-app prompts, and contact centre deflection incentives. |
| Integration delays | Use phased API integration and start with FAQ-only MVP before account-specific features. |

### Implementation Timeline

| Phase | Timing | Milestone |
| --- | --- | --- |
| Discovery and business requirements | Month 1 to 2 | Approved business requirements and MVP scope |
| Solution design and vendor selection | Month 3 | Architecture, vendor scorecard, and compliance review |
| Build and configure MVP | Month 4 to 6 | Chatbot, knowledge base, and agent-assist prototype |
| Testing and pilot | Month 7 to 8 | Pilot with 10 percent of customers and 50 agents |
| Full rollout | Month 9 to 12 | Mobile and web launch with support model |

### Assumptions and Dependencies

Assumptions

Bank has usable FAQ and policy documents.

APIs are available for CRM and authentication.

Core banking access will initially be read-only.

Compliance approves controlled use of customer interaction data.

Dependencies

CRM integration availability

Data privacy review

Contact centre adoption

Knowledge base ownership

### KPIs and Success Criteria

Customer satisfaction above 82 percent within 12 months.

Reduce repetitive call volume by 35 percent.

Average response time below 5 seconds for routine questions.

Agent handling time reduced by 20 percent.

Escalation accuracy above 95 percent.

## Feasibility Study

### Technical Feasibility

Technically feasible using cloud or private-cloud AI services, retrieval augmented generation, and API-based integration.

Data requirements include approved FAQs, product terms, service procedures, anonymized contact-centre transcripts, and escalation categories.

Integration points include mobile banking, web banking, CRM, contact-centre ticketing, authentication, and analytics dashboards.

Security controls require encryption, user authentication, PII masking, audit logs, restricted model access, and monitoring of AI outputs.

### Operational Feasibility

Operational readiness is moderate to high because the project improves existing service workflows.

Contact centre agents require two short training sessions: using AI suggestions and handling escalations.

A content owner must be assigned to maintain the approved knowledge base.

Change management should include customer communication, agent coaching, pilot feedback, and adoption dashboards.

### Economic Feasibility

Economically feasible if adoption reaches at least 45 percent of eligible routine inquiries.

Base case: USD 3.5M capex, USD 1.2M annual opex, and USD 2.6M annual benefits from year 2 onward.

TCO over five years is approximately USD 9.5M.

Sensitivity: if call deflection is only 20 percent, ROI may extend beyond 36 months; if call deflection reaches 40 percent, ROI can occur within 18 months.

### Schedule Feasibility

A 12-month delivery is realistic if API access and knowledge-base readiness are available by month 3.

Critical path includes data preparation, knowledge approval, integration testing, and compliance sign-off.

### Legal and Compliance Feasibility Notes

The assistant must avoid financial advice unless approved by licensed advisory policies.

All answers must be logged and auditable.

Privacy notices should explain AI-assisted support.

- Guided Analysis Worksheet

What customer pain points does the business case solve?

Are the financial benefits mainly cost savings, revenue growth, or both?

Which risks could damage trust if poorly managed?

What evidence suggests the project is technically feasible?

Would you approve this as a standalone project or combine it with a larger banking AI strategy?

What should be included in the MVP?

Pair 2: AI-Driven Credit Risk and Lending Decision Support
Selection signal: High-value but higher-risk decision support project

## Business Case

### Executive Summary

This project proposes an AI-enabled decision support tool for retail and SME lending teams. The solution would help credit officers review applications faster, detect missing documentation, summarize borrower profiles, and provide risk indicators. It does not make final credit decisions autonomously. The project has strong revenue and efficiency potential but carries higher compliance, explainability, and fairness risks than other options.

### Problem Statement and Strategic Rationale

Problem statement

Loan approval cycle time averages 9 business days for SMEs and 4 business days for retail loans.

Manual review causes inconsistent documentation checks and rework.

Abandonment rate for digital loan applications is 18 percent.

Credit officers spend too much time collecting and summarizing data rather than evaluating risk.

Strategic rationale

Improve lending speed and customer experience.

Increase loan conversion by reducing processing delays.

Provide consistent credit file summaries and risk flags.

Strengthen data-driven decision-making while keeping human approval.

### Proposed Solution Overview

Key features

AI-generated borrower summary from application data and documents.

Document completeness checking.

Risk indicator dashboard for credit officer review.

Policy comparison against lending criteria.

Explainability notes showing reasons for each AI-generated flag.

High-level architecture

Loan origination portal collects applications and documents.

Document AI extracts data from income statements, bank statements, and forms.

AI decision-support layer summarizes risk indicators and policy exceptions.

Credit officer dashboard displays AI outputs with mandatory human approval.

Model monitoring tracks fairness, overrides, and accuracy.

### Market and Stakeholder Analysis

Annual loan applications: 85,000 retail and 14,000 SME.

Average SME loan value: USD 145,000.

Synthetic benchmark: 20 percent faster approvals can improve conversion by 3 to 5 percent.

Stakeholder interviews indicate strong demand from relationship managers and credit operations.

Key stakeholders: Retail lending, SME banking, Credit risk, Compliance, Legal, Data governance, Loan applicants, Relationship managers

### Financial Projections

| Financial Item | Estimate |
| --- | --- |
| CAPEX | USD 6.2M |
| Annual OPEX | USD 1.8M |
| Five-year TCO | USD 15.2M |
| ROI horizon | 24 to 30 months |
| Estimated five-year NPV | USD 3.1M |
| Benefit ramp assumption | Benefits increase as adoption and integration maturity improve. |

### Risk Assessment with Mitigations

| Risk | Mitigation |
| --- | --- |
| Model bias or unfair treatment | Use fairness testing, representative datasets, bias monitoring, and human approval. |
| Regulatory challenge to AI decisioning | Position AI as decision support only and maintain explainability and audit records. |
| Poor data quality | Implement data quality checks and require mandatory fields before AI scoring. |
| Over-reliance by credit officers | Train officers to treat AI outputs as recommendations, not decisions. |

### Implementation Timeline

| Phase | Timing | Milestone |
| --- | --- | --- |
| Requirements and policy mapping | Month 1 to 2 | Approved decision-support scope |
| Data readiness and document mapping | Month 3 to 4 | Data dictionary and document extraction rules |
| Prototype and workflow design | Month 5 to 7 | Officer dashboard prototype |
| Pilot in SME lending | Month 8 to 10 | Pilot results and model validation |
| Controlled rollout | Month 11 to 15 | Retail and SME rollout |

### Assumptions and Dependencies

Assumptions

Sufficient historical lending data is available.

Credit policy can be translated into rules and exception categories.

Legal and compliance teams approve decision-support positioning.

Human credit officer remains final decision authority.

Dependencies

Loan origination system integration

Data governance approval

Risk model validation

Credit officer training

### KPIs and Success Criteria

Reduce SME approval cycle time by 30 percent.

Reduce documentation rework by 40 percent.

Increase digital loan conversion by 4 percent.

Maintain adverse decision auditability at 100 percent.

Credit officer satisfaction above 80 percent.

## Feasibility Study

### Technical Feasibility

Technical feasibility is medium due to integration and explainability requirements.

Data requirements include historical applications, approval outcomes, borrower documents, product policies, exception codes, and repayment performance.

Integration points include loan origination, document management, CRM, credit bureau interfaces, and risk reporting.

Security and compliance require strict access control, audit logs, explainability records, and model validation governance.

### Operational Feasibility

Operational feasibility is medium because lending teams must change long-standing review practices.

A pilot should begin with document completeness and summarization before risk recommendation.

Change management must include credit officer training, policy interpretation sessions, and override review meetings.

Business ownership should sit with Credit Risk and Lending Operations jointly.

### Economic Feasibility

Economic feasibility is strong if faster approvals increase loan conversion and reduce processing costs.

Base case: USD 6.2M capex, USD 1.8M annual opex, and USD 4.1M benefits from year 2 onward.

TCO over five years is approximately USD 15.2M.

Sensitivity: if conversion does not improve, benefits drop materially; if cycle time improves by 35 percent, ROI may occur within 24 months.

### Schedule Feasibility

A 15-month timeline is realistic because risk validation and compliance approval extend the critical path.

Critical path includes data quality, policy mapping, model validation, and pilot approval.

### Legal and Compliance Feasibility Notes

The project must comply with fair lending expectations, explainability requirements, and customer data privacy obligations.

Autonomous loan approval should remain out of scope for this course project.

- Guided Analysis Worksheet

Is the project solving an operational problem, a revenue problem, or both?

What makes this project riskier than a customer service chatbot?

How does the feasibility study handle fairness and explainability?

Are the financial projections dependent on uncertain revenue assumptions?

What controls are needed before pilot approval?

Would this project be better as part of a broader integrated banking AI program?

# Pair 3: AI Fraud Detection and Transaction Monitoring Enhancement

Selection signal: High-risk, compliance-heavy project with strong risk reduction potential

## Business Case

### Executive Summary

This project proposes using AI to enhance fraud detection and transaction monitoring. The system would identify unusual transaction patterns, prioritize alerts, and assist investigators with case summaries. The project has strong potential to reduce financial losses and improve compliance operations, but it requires high-quality data, rigorous testing, and careful legal oversight.

### Problem Statement and Strategic Rationale

Problem statement

Fraud losses are estimated at USD 9.8M annually.

False positives in transaction monitoring are approximately 82 percent.

Investigators face large alert backlogs and inconsistent case documentation.

Existing rules-based monitoring is slow to adapt to new fraud patterns.

Strategic rationale

Reduce fraud losses and investigation workload.

Improve alert prioritization and case triage.

Support faster investigation and escalation.

Strengthen risk management and regulatory readiness.

### Proposed Solution Overview

Key features

AI-based anomaly detection for card and digital transactions.

Alert prioritization scoring.

Investigator case summary generation.

Pattern analysis across channels.

Dashboard for fraud operations and compliance reporting.

High-level architecture

Transaction stream feeds data into fraud analytics layer.

AI anomaly engine identifies patterns and risk signals.

Case management tool receives prioritized alerts and summaries.

Investigator dashboard supports review, notes, and escalation.

Monitoring layer tracks false positives, false negatives, and model drift.

### Market and Stakeholder Analysis

Bank processes 520M annual digital and card transactions.

Fraud operations team has 85 investigators.

Synthetic benchmark: AI triage can reduce false positives by 25 to 35 percent.

Regulators increasingly expect proactive financial crime controls.

Key stakeholders: Fraud operations, Financial crime compliance, IT security, Data science team, Branch and contact centre teams, Customers affected by fraud

### Financial Projections

| Financial Item | Estimate |
| --- | --- |
| CAPEX | USD 7.8M |
| Annual OPEX | USD 2.2M |
| Five-year TCO | USD 18.8M |
| ROI horizon | 24 to 32 months |
| Estimated five-year NPV | USD 4.3M |
| Benefit ramp assumption | Benefits increase as adoption and integration maturity improve. |

### Risk Assessment with Mitigations

| Risk | Mitigation |
| --- | --- |
| False negatives allow fraud to pass | Run parallel monitoring, threshold tuning, and investigator review. |
| False positives frustrate customers | Calibrate thresholds and monitor customer impact metrics. |
| Data integration complexity | Start with limited channels and expand after validation. |
| Regulatory scrutiny | Maintain documentation, audit trails, and human decision authority. |

### Implementation Timeline

| Phase | Timing | Milestone |
| --- | --- | --- |
| Fraud process assessment | Month 1 to 2 | Current-state alert and loss analysis |
| Data engineering and model design | Month 3 to 5 | Data feeds and detection rules |
| Prototype and back-testing | Month 6 to 8 | Model tested against historical cases |
| Pilot with card transactions | Month 9 to 11 | Pilot operating model |
| Scale to digital channels | Month 12 to 16 | Expanded monitoring and reporting |

### Assumptions and Dependencies

Assumptions

Historical fraud data is labelled accurately enough for model testing.

Existing transaction systems can provide near-real-time data feeds.

Fraud investigators will review AI-prioritized alerts before action.

Legal and compliance teams approve the monitoring approach.

Dependencies

Transaction data access

Case management integration

Fraud taxonomy

Investigator availability for validation

### KPIs and Success Criteria

Reduce confirmed fraud losses by 20 percent within 18 months.

Reduce false positives by 30 percent.

Reduce average investigation time by 25 percent.

Improve alert prioritization accuracy above 85 percent.

Maintain full auditability for flagged cases.

## Feasibility Study

### Technical Feasibility

Technical feasibility is medium due to transaction volume, data latency, and model validation requirements.

Data requirements include transaction history, confirmed fraud labels, customer profile attributes, channel metadata, device data, and investigator dispositions.

Integration points include card transaction systems, digital banking, AML tools, case management, and reporting systems.

Security requires encryption, network segmentation, privileged access control, data minimization, and strong audit trails.

### Operational Feasibility

Operational feasibility is medium because fraud teams must trust and interpret AI-generated alerts.

Implementation should begin with investigator assist and alert prioritization rather than automated blocking.

Change management includes investigator training, operating procedures, exception handling, and model feedback loops.

### Economic Feasibility

Economic feasibility is strong where fraud losses are material and false positives are expensive.

Base case: USD 7.8M capex, USD 2.2M annual opex, and USD 5.4M annual benefits from year 2 onward.

TCO over five years is approximately USD 18.8M.

Sensitivity: if false positives only improve by 10 percent, ROI may be delayed; if fraud reduction reaches 25 percent, ROI improves significantly.

### Schedule Feasibility

A 16-month schedule is realistic due to data engineering, back-testing, and regulatory review.

Critical path includes labelled fraud data preparation, model validation, case management integration, and pilot governance.

### Legal and Compliance Feasibility Notes

The system must avoid unfair customer treatment, maintain appeal and review processes, and meet financial crime reporting obligations.

Automated account freezes should remain out of scope unless separately approved.

- Guided Analysis Worksheet

What makes fraud detection financially attractive?

Why is technical feasibility more difficult here than in customer service?

Which risks could create customer harm?

How should students balance risk reduction with privacy?

Is this project suitable as a first AI implementation for a mid-size bank?

Should this be standalone or part of the integrated banking AI ecosystem?

# Pair 4: Internal Generative AI Productivity Copilot for Bank Staff

Selection signal: Low-risk, quick-win productivity project but limited strategic depth

## Business Case

### Executive Summary

This project proposes an internal generative AI copilot for employees across operations, HR, finance, compliance, and project teams. The tool would help draft documents, summarize meetings, prepare reports, answer policy questions, and improve daily productivity. It is feasible and relatively low risk if deployed with approved data access and training, but its business case is less transformational than customer-facing or integrated AI banking implementation.

### Problem Statement and Strategic Rationale

Problem statement

Employees spend significant time drafting emails, reports, meeting notes, and policy summaries.

Project teams produce inconsistent documentation and status reports.

Internal knowledge is fragmented across SharePoint, policies, and procedure documents.

Managers lack consistent decision briefs and executive summaries.

Strategic rationale

Improve employee productivity and document quality.

Standardize reporting and knowledge retrieval.

Support leaders with faster briefing material.

Build internal AI literacy before customer-facing deployments.

### Proposed Solution Overview

Key features

AI assistant for document drafting and summarization.

Policy and procedure search with source references.

Meeting transcript summaries and action items.

Project status report generator.

Role-based prompt library for business teams.

High-level architecture

Employee interface through existing productivity suite.

AI model with enterprise data protection.

Knowledge retrieval from approved internal repositories.

Identity and access management enforces permissions.

Usage analytics and responsible-use monitoring.

### Market and Stakeholder Analysis

4,800 employees across five countries.

Synthetic time study: knowledge workers spend 7 hours weekly on repetitive writing and search tasks.

Expected adoption is highest in PMO, compliance, operations, and HR teams.

Competitor banks are introducing enterprise copilots for internal productivity.

Key stakeholders: All employees, PMO, HR, Compliance, IT security, Data governance, Executive leadership

### Financial Projections

| Financial Item | Estimate |
| --- | --- |
| CAPEX | USD 2.4M |
| Annual OPEX | USD 1.9M |
| Five-year TCO | USD 11.9M |
| ROI horizon | 24 to 36 months |
| Estimated five-year NPV | USD -0.3M |
| Benefit ramp assumption | Benefits increase as adoption and integration maturity improve. |

### Risk Assessment with Mitigations

| Risk | Mitigation |
| --- | --- |
| Employees enter sensitive data into tools incorrectly | Use enterprise-grade AI, data loss prevention, and training. |
| Low adoption after initial excitement | Create AI champions, office hours, and practical role-based use cases. |
| Output quality inconsistency | Use prompt templates, review rules, and quality checklists. |
| Benefit measurement difficulty | Track use cases, time saved, cycle time, and output quality improvements. |

### Implementation Timeline

| Phase | Timing | Milestone |
| --- | --- | --- |
| Readiness and policy definition | Month 1 | Acceptable-use policy and deployment scope |
| Tool setup and pilot teams | Month 2 to 3 | Pilot environment and champions |
| Training and prompt library | Month 4 | Role-based enablement material |
| Pilot measurement | Month 5 to 6 | Adoption and productivity results |
| Enterprise rollout | Month 7 to 9 | Scale to priority departments |

### Assumptions and Dependencies

Assumptions

The bank already uses an enterprise productivity platform.

Approved document repositories are organized enough for knowledge retrieval.

Managers support employee training time.

Data governance approves internal use cases.

Dependencies

Identity management

Document repository cleanup

Training content

Executive sponsorship

### KPIs and Success Criteria

Adoption above 60 percent in pilot teams.

Reduce report drafting time by 30 percent.

Improve meeting action capture accuracy by 25 percent.

Reduce policy search time by 40 percent.

Employee satisfaction above 80 percent.

## Feasibility Study

### Technical Feasibility

Technical feasibility is high because the project can use existing enterprise productivity platforms and identity systems.

Data requirements include policies, procedures, project templates, meeting transcripts, and approved internal documents.

Integration points include productivity suite, SharePoint or equivalent document repositories, identity management, and compliance monitoring.

Security controls include enterprise AI licensing, access control, data loss prevention, and user activity monitoring.

### Operational Feasibility

Operational feasibility is high because the project improves familiar daily workflows.

Change management requires practical training, prompt clinics, manager sponsorship, and clear rules on what data can be used.

A centre of excellence or AI champion network should maintain prompt libraries and collect use cases.

### Economic Feasibility

Economic feasibility depends on measurable productivity gains rather than direct revenue.

Base case: USD 2.4M capex, USD 1.9M annual opex, and USD 2.4M annual benefits from year 2 onward.

TCO over five years is approximately USD 11.9M.

Sensitivity: if adoption is below 35 percent, the case becomes weak; if adoption exceeds 70 percent, productivity value improves materially.

### Schedule Feasibility

A 9-month rollout is feasible because technical complexity is lower than customer-facing AI.

Critical path includes policy approval, document access setup, pilot training, and adoption measurement.

### Legal and Compliance Feasibility Notes

Internal use still requires privacy, data classification, records retention, and acceptable-use controls.

Employees must not use AI outputs without review for regulated communications.

- Guided Analysis Worksheet

Why is this project easier to implement than other options?

What makes its ROI harder to prove?

How could students design adoption metrics for this project?

Would this project prepare the organization for larger AI banking implementation?

What risks remain even though the project is internal?

Would you select this as the final capstone project or use it as phase one of a larger program?

# Pair 5: Integrated AI Banking Implementation Ecosystem

Selection signal: Medium risk but very high strategic alignment project

## Business Case

### Executive Summary

This project proposes a phased integrated AI banking ecosystem that combines a customer digital assistant, lending decision support, fraud-monitoring enhancement, internal productivity copilot, and an AI governance framework. Unlike the other options, this is not a single tool implementation. It is a strategic banking transformation program that balances business value, risk controls, operational adoption, and long-term scalability. It is the strongest capstone option because it requires students to apply PMI waterfall governance, agile delivery, stakeholder management, risk management, and responsible AI decision-making.

### Problem Statement and Strategic Rationale

Problem statement

The bank has fragmented AI experiments with no unified governance, delivery method, or benefits tracking.

Customer service costs are rising while digital expectations increase.

Lending cycle time is too slow and manual.

Fraud operations face high alert volume and false positives.

Employees lack consistent AI tools and approved operating practices.

Strategic rationale

Create one coherent AI transformation roadmap rather than disconnected pilots.

Deliver early value through manageable MVPs while building enterprise capability.

Improve customer experience, operational efficiency, risk management, and leadership decision-making.

Establish governance, auditability, and responsible AI controls from the beginning.

Provide a strong classroom project that covers initiation, planning, agile execution, monitoring, and closing.

### Proposed Solution Overview

Key features

Phase 1: internal AI productivity copilot and governance foundation.

Phase 2: AI digital banking assistant for customer service.

Phase 3: lending decision support pilot for document completeness and risk summaries.

Phase 4: fraud alert prioritization and investigator assist.

Enterprise AI governance framework, model oversight, adoption dashboards, and benefits realization tracking.

High-level architecture

Enterprise AI platform with approved AI services and governance controls.

API integration layer connecting CRM, knowledge base, loan origination, fraud case management, and analytics.

Data governance layer for classification, masking, retention, lineage, and access control.

Agile delivery squads for each use case under a central AI PMO.

Executive steering committee oversees scope, funding, risk, benefits, and phase gates.

### Market and Stakeholder Analysis

Mid-size global bank with 2.1M customers, 4,800 employees, 160 branches, and 5 regional markets.

Synthetic executive survey: 88 percent identify AI capability as strategic priority.

Customer data: digital support demand growing 18 percent per year.

Operations analysis: 25 to 35 percent of repetitive workflows can be assisted by AI.

Peer benchmark: competing banks are moving from isolated AI pilots to enterprise AI programs.

Key stakeholders: Executive steering committee, Chief digital officer, CIO and enterprise architecture, Risk and compliance, Retail banking, SME lending, Fraud operations, Contact centre, HR and training, Employees, Customers, External AI vendor

### Financial Projections

| Financial Item | Estimate |
| --- | --- |
| CAPEX | USD 11.5M |
| Annual OPEX | USD 3.2M |
| Five-year TCO | USD 27.5M |
| ROI horizon | 24 months after phased rollout begins |
| Estimated five-year NPV | USD 9.1M |
| Benefit ramp assumption | Benefits increase as adoption and integration maturity improve. |

### Risk Assessment with Mitigations

| Risk | Mitigation |
| --- | --- |
| Program complexity | Use phased implementation, stage-gate funding, clear scope control, and AI PMO governance. |
| Integration across multiple systems | Start with MVPs and API-based architecture, then scale integration in controlled releases. |
| Data privacy and regulatory exposure | Implement privacy impact assessments, data classification, audit logs, human oversight, and approved AI policies. |
| Change resistance | Use role-based training, AI champions, executive sponsorship, and adoption dashboards. |
| Benefit overstatement | Track benefits by use case and require evidence before scaling each phase. |

### Implementation Timeline

| Phase | Timing | Milestone |
| --- | --- | --- |
| Initiation and business case approval | Month 1 to 2 | Approved strategic business case and funding gate |
| Enterprise AI governance and architecture | Month 3 to 4 | Governance model, target architecture, and roadmap |
| Phase 1 MVP: internal copilot | Month 5 to 7 | Internal AI pilot and prompt library |
| Phase 2 MVP: digital assistant | Month 8 to 11 | Customer assistant pilot |
| Phase 3 MVP: lending support | Month 12 to 15 | Lending support pilot |
| Phase 4 MVP: fraud enhancement | Month 16 to 18 | Fraud triage pilot |
| Scale and closure | Month 19 to 24 | Benefits review, transition to operations, closure report |

### Assumptions and Dependencies

Assumptions

Executive sponsorship is available for an enterprise program.

Funding can be released in phases based on performance gates.

Bank systems expose APIs or integration services.

Compliance will support pilot-based controlled implementation.

Students will prepare both waterfall and agile artifacts throughout the capstone.

Dependencies

AI governance approval

Enterprise architecture support

Vendor selection

Data classification

Security review

Business owner availability

Change management and training resources

### KPIs and Success Criteria

Reduce repetitive customer inquiries by 35 percent.

Reduce internal report preparation time by 30 percent.

Reduce lending documentation rework by 35 percent.

Reduce fraud false positives by 25 percent in pilot scope.

Achieve AI adoption above 60 percent in target user groups.

Deliver positive NPV within five-year planning horizon.

Maintain zero critical compliance breaches during pilots.

## Feasibility Study

### Technical Feasibility

Technical feasibility is medium-high because the project combines several achievable use cases under one enterprise architecture.

Data requirements include approved policies, customer interaction data, anonymized contact-centre transcripts, loan application metadata, fraud alert history, internal documents, and usage analytics.

Integration points include mobile banking, web banking, CRM, contact centre ticketing, loan origination, fraud case management, identity management, data warehouse, and executive dashboards.

Security and compliance controls include encryption, tokenization or masking, identity-based access, role-based authorization, model monitoring, audit logs, human approval steps, and data retention rules.

The architecture supports both waterfall governance for phase gates and agile delivery for MVP development and iterative improvement.

### Operational Feasibility

Operational feasibility is strong if rolled out in phases.

The organization can start with internal copilot and governance, then expand to customer service, lending, and fraud.

A central AI PMO should coordinate project governance, benefits tracking, risk management, documentation, and communication.

Agile squads should deliver each MVP with product owners from business units.

Change management includes executive sponsorship, role-based training, AI champions, communications, office hours, and adoption metrics.

### Economic Feasibility

Economic feasibility is strongest among the five options because benefits come from multiple streams: cost reduction, productivity, risk reduction, faster lending, and customer satisfaction.

Base case: USD 11.5M capex, USD 3.2M annual opex, and benefits reaching USD 14.0M by year 5.

Five-year TCO is approximately USD 27.5M.

The five-year NPV is positive under the base case using a 9 percent discount rate.

Sensitivity: if only the internal copilot and digital assistant succeed, ROI is delayed but still defensible; if lending and fraud pilots also meet targets, the project becomes the strongest financial option.

### Schedule Feasibility

A 24-month roadmap is realistic because the program uses phased implementation.

Critical path includes governance approval, enterprise architecture, data classification, integration readiness, pilot approvals, and benefits validation.

Waterfall phase gates reduce governance risk, while agile sprints reduce delivery uncertainty.

### Legal and Compliance Feasibility Notes

The program requires privacy impact assessments, AI acceptable-use policy, model oversight, auditability, vendor due diligence, and clear human accountability.

Autonomous credit approval, financial advice, and automatic account blocking should remain out of scope unless separately approved.

## Guided Analysis Worksheet

Why does the integrated project provide stronger strategic alignment than the other four options?

Which benefits are short-term and which are long-term?

How does phased implementation reduce risk?

How can PMI waterfall governance and agile delivery work together here?

What risks remain significant even with mitigation?

Would you approve this project for charter development? Defend your answer with evidence.

What should be included in the project charter scope statement?

# Combined Grading and Rubric Guide

Use the rubric below to assess student analysis, not just the final selection. Students should be rewarded for evidence-based reasoning, balanced trade-off analysis, and professional project judgment.

| Criterion | Excellent Response | Weight |
| --- | --- | --- |
| Strategic alignment | Clearly links project selection to banking strategy, digital transformation, leadership decision-making, and long-term scalability. | 20% |
| Business case analysis | Evaluates problem clarity, benefits, assumptions, financial logic, and stakeholder value using evidence from the BC. | 15% |
| Feasibility analysis | Tests whether technical, operational, economic, schedule, and compliance feasibility are realistic. | 20% |
| Risk thinking | Identifies material risks, prioritizes them, and proposes practical mitigations. | 15% |
| Financial judgment | Interprets CAPEX, OPEX, ROI, NPV, TCO, and sensitivity analysis without over-relying on one number. | 10% |
| Methodology integration | Explains how PMI waterfall governance and Agile delivery can be combined for the selected project. | 10% |
| Recommendation quality | Provides a concise, defensible, executive-level recommendation and explains why the selected option outperforms alternatives. | 10% |

# Appendix D: Glossary of Key Terms

| Term | Definition |
| --- | --- |
| Business Case | A documented justification for undertaking a project, outlining the strategic rationale, expected benefits, costs, risks, and alternatives. Answers the question: "Should we invest in this project?" |
| Feasibility Study | An assessment of the practicality of a proposed project across multiple dimensions (technical, operational, economic, schedule, legal). Answers the question: "Can we successfully deliver this project?" |
| NPV (Net Present Value) | The present value of all future cash flows (both costs and benefits) discounted at a specified rate. A positive NPV indicates the project creates value above the required return. |
| IRR (Internal Rate of Return) | The discount rate at which the NPV of a project equals zero. A higher IRR indicates a more attractive investment. Compare to the organization's hurdle rate (cost of capital). |
| ROI (Return on Investment) | A performance measure calculated as (Net Benefits / Total Costs) × 100%. Expressed as a percentage indicating the efficiency of an investment. |
| Payback Period | The time required for cumulative project benefits to equal cumulative project costs. Shorter payback periods indicate faster value recovery and lower risk. |
| TCO (Total Cost of Ownership) | The complete cost of a system or solution over its full lifecycle, including acquisition, implementation, operation, maintenance, and eventual decommissioning. |
| OSFI | Office of the Superintendent of Financial Institutions. Canada's primary regulator for federally regulated financial institutions, including banks, insurance companies, and pension plans. |
| PIPEDA | Personal Information Protection and Electronic Documents Act. Canada's federal privacy law governing how private-sector organizations collect, use, and disclose personal information in the course of commercial activities. |
| FCAC | Financial Consumer Agency of Canada. Protects consumers of financial products and services by supervising federally regulated financial entities for compliance with consumer protection measures. |
| FINTRAC | Financial Transactions and Reports Analysis Centre of Canada. Canada's financial intelligence unit responsible for detecting, preventing, and deterring money laundering and terrorist financing. |
| EDGE Principles | OSFI's framework for responsible AI in financial services: Explainability, Data (quality and governance), Governance (accountability structures), and Ethics (fairness and bias mitigation). |
| WBS (Work Breakdown Structure) | A hierarchical decomposition of the total scope of work to be carried out by the project team. Each descending level represents an increasingly detailed definition of the project work. |
| Critical Path | The longest sequence of dependent activities in a project schedule that determines the minimum project duration. Any delay on the critical path directly delays the project end date. |
| Earned Value Management (EVM) | A project management methodology that integrates scope, schedule, and cost data to objectively measure project performance and progress. Key metrics include CPI (Cost Performance Index) and SPI (Schedule Performance Index). |
| Sprint | A fixed-duration iteration (typically 2–4 weeks) in Agile project management during which a specific set of work items (user stories) is completed and made ready for review. |
| Product Backlog | An ordered list of everything that is known to be needed in a product. It is the single source of requirements for any changes to be made to the product, managed by the Product Owner. |
| MoSCoW Prioritization | A prioritization technique that categorizes requirements as Must have, Should have, Could have, and Won't have (this time). Used to manage scope and ensure critical requirements are delivered first. |
| Stakeholder Register | A project document that identifies all project stakeholders and records their interests, involvement, influence, and potential impact on project success. Updated throughout the project lifecycle. |
| Risk Register | A document that records identified risks, their probability and impact assessments, risk responses (mitigate, transfer, avoid, accept), assigned owners, and current status. A living document updated regularly. |

End of classroom package