Business Case & Feasibility Study | PTB-BCFS-001 - Baseline Approved

| Document ID | PTB-BCFS-001 |
| --- | --- |
| Version / date | Source-locked 31 July 2026 · baseline approved 2 August 2026 |
| Status | Four-document pack approved · WBS correction incorporated 3 August 2026 |
| Organization | Pole Trust Bank, Toronto, Canada (synthetic classroom case) |
| Project Sponsor | Sheikh Moeen Akhtar |
| Project/Program Manager | Salman Zaman (working role accepted) |
| Decision required | Select one of five BC/FS pairs as the priority initiative |
| Decision outcome | Pair 5 — Integrated AI Banking Implementation Ecosystem (APPROVED) |

Operating context: 2.1M customers · 4,800 employees · 160 branches · 5 regional markets · 88% of executives rate AI a strategic priority · digital-support demand growing 18% annually · 25–35% of repetitive workflows are AI-assistable.

1. Selection Method & Weighted Criteria

Each option is rated 1 (weak) to 5 (very strong); weighted points = rating ÷ 5 × weight. Scores are comparative judgments on supplied evidence only — not certainty of delivery.

| Criterion | Weight | Evidence tested |
| --- | --- | --- |
| Strategic alignment | 20% | Digital transformation, customer experience, risk, leadership decisions |
| Business impact | 20% | Cost, revenue, risk reduction, productivity, customer outcomes |
| Technical feasibility | 15% | Architecture, data readiness, integration, security realism |
| Operational feasibility | 15% | Readiness, change impact, training, adoption likelihood |
| Economic feasibility | 15% | CAPEX, OPEX, TCO, NPV, ROI horizon, sensitivity |
| Risk & compliance | 10% | Privacy, regulatory, model, bias, operational controls |
| Scalability & time to value | 5% | Enterprise reach and credible early benefits |

2. Five-Option Weighted Assessment (rating / weighted points)

| Option | Strategic 20% | Impact 20% | Technical 15% | Operational 15% | Economic 15% | Risk 10% | Scale 5% | Total | Rank |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 · Digital Assistant | 4/16 | 4/16 | 4/12 | 4/12 | 4/12 | 4/8 | 4/4 | 80 | 2 |
| 2 · Lending Support | 4/16 | 5/20 | 3/9 | 3/9 | 4/12 | 2/4 | 3/3 | 73 | =3 |
| 3 · Fraud Enhancement | 4/16 | 5/20 | 3/9 | 3/9 | 4/12 | 2/4 | 3/3 | 73 | =3 |
| 4 · Internal Copilot | 3/12 | 3/12 | 5/15 | 5/15 | 2/6 | 4/8 | 4/4 | 72 | 5 |
| 5 · Integrated Ecosystem | 5/20 | 5/20 | 4/12 | 4/12 | 5/15 | 4/8 | 5/5 | 92 | 1 |

Decisive gap: Pair 5 leads the next-best option by 12 weighted points — the only option scoring 5/5 on the two highest-weighted criteria (strategic + impact).

3. Financial Cross-Check (source package)

| Pair | CAPEX | Ann. OPEX | 5-yr TCO | 5-yr NPV | ROI horizon | Schedule |
| --- | --- | --- | --- | --- | --- | --- |
| 1 · Digital Assistant | $3.5M | $1.2M | $9.5M | +$1.8M | 18–24 mo | 12 mo |
| 2 · Lending Support | $6.2M | $1.8M | $15.2M | +$3.1M | 24–30 mo | 15 mo |
| 3 · Fraud Enhancement | $7.8M | $2.2M | $18.8M | +$4.3M | 24–32 mo | 16 mo |
| 4 · Internal Copilot | $2.4M | $1.9M | $11.9M | −$0.3M | 24–36 mo | 9 mo |
| 5 · Integrated Ecosystem | $11.5M | $3.2M | $27.5M | +$9.1M | 24 mo after rollout | 24 mo |

Insight: Pair 5 has the highest TCO but the strongest NPV — it trades a premium cost envelope for enterprise-scale, diversified value.

4. Trade-offs, Assumptions & Risks

| Pair | Strengths | Material limitation / principal risk |
| --- | --- | --- |
| 1 | Fast customer value, call-cost savings, moderate-high readiness | Narrow strategic reach; >36-month ROI at 20% deflection |
| 2 | Strong conversion/processing value; human authority retained | Fairness, explainability, data-quality exposure |
| 3 | Largest standalone NPV; strong fraud-loss reduction | Compliance-heavy; no automated blocking |
| 4 | Lowest CAPEX, fastest, highest feasibility | Negative base NPV; weak benefit attribution |
| 5 | Highest reach, strongest economics, shared governance | Highest TCO/complexity; depends on stage gates |

Key source assumptions (all pairs): usable APIs/policies · sufficient labelled historical data · near-real-time transaction feeds · organized repositories · sustained executive sponsorship and phased funding.

5. Pair 5 Business Case

Problem

Fragmented AI experiments, no unified governance or benefits tracking, rising service costs, slow manual lending, high fraud-alert workload, inconsistent employee AI practices.

Phased solution

(1) copilot + AI governance foundation → (2) customer digital assistant → (3) lending decision-support pilot → (4) fraud alert prioritization + investigator assist.

Expected outcomes (7 success criteria)

35% fewer repetitive customer inquiries

30% less internal report-preparation time

35% less lending-documentation rework

25% fewer fraud false positives (pilot scope)

>60% adoption in target groups

Zero critical compliance breaches during pilots

Positive NPV within 5-year horizon (Finance-validated)

Delivery model

Waterfall authorization/stage gates + Agile MVP delivery; no sprint advances to scale without gate acceptance.

6. Financial Reconciliation

| Concept | Amount | Meaning |
| --- | --- | --- |
| Implementation CAPEX | $11.5M | One-time source-stated investment |
| Annual OPEX | $3.2M | Recurring annual operating cost |
| Five-year OPEX | $16.0M | $3.2M × 5 |
| Five-year TCO | $27.5M | $11.5M + $16.0M |

NPV (9%): Σ[net cash flow ÷ (1.09)^t] = +$9.10M (illustrative benefit ramp; Finance must validate).

7. Feasibility & Regulatory Validation

| Dimension | Finding | Required validation before release |
| --- | --- | --- |
| Technical | Medium-high; multi-use-case under one architecture | APIs, data quality, security, vendor due diligence |
| Operational | Strong if phased; AI PMO + product owners | Named owners, capacity, change approach, baselines |
| Economic | Strongest of five; +NPV at 9% | Cash-flow timing, attribution, gate thresholds |
| Schedule | 24-month realistic | Critical path: governance → architecture → pilots → benefits |
| Legal/compliance | Feasible with human accountability | Keep autonomous credit/advice/blocking out of scope |

Canadian regulatory map

OSFI/EDGE (governance, model risk) · PIPEDA (privacy, minimization) · FCAC (fair treatment, disclosure) · FINTRAC (financial-crime reporting, investigator authority).