Stakeholder Register & Analysis | PTB-STK-001  ·  Version 1.0

| Document ID | PTB-STK-001 |
| --- | --- |
| Version / date | 1.0 / 2 August 2026 |
| Status | Refined planning baseline · Sponsor review |
| Project | Integrated AI Banking Implementation Ecosystem (Pair 5) |
| Project Sponsor | Sheikh Moeen Akhtar |
| Project/Program Manager | Salman Zaman (working role accepted; delegation via DEC-03) |
| Approval rule | Sponsor approval = consolidated pertinent-internal-stakeholder approval |

Section 1 — Purpose & Operating Rule

Identifies who can affect, is affected by, or must provide evidence for Pair 5. Only the Sponsor is named (evidenced in source); all others stay by role until formally appointed. "Not evidenced" is deliberate — it blocks assumed stances and forces a validation action.

Section 2 — Stakeholder Register (29 role groups)

| ID | Stakeholder | P/I | Current stance | Desired | Engagement action |
| --- | --- | --- | --- | --- | --- |
| 01 | Sheikh Moeen Akhtar — Sponsor | H/H | Champion (evidenced) | Leading | Monthly checkpoint + every gate |
| 02 | Executive Steering Committee | H/H | PM-proposed terms (DEC-04) | Leading | Sponsor decides DEC-04 before first gate |
| 03 | Salman Zaman — PM | H/H | Working role / interim boundary | Leading | Maintain baselines; DEC-03 before commitment |
| 04 | Central AI PMO / Controls | H/H | Interim coordinator; DEC-06 | Leading | Controls calendar + weekly integration |
| 05 | Chief Digital Officer | H/H | Not evidenced | Leading | Fortnightly value/design review |
| 06 | COO / Enterprise Operations | H/H | Not evidenced | Leading | Operational ownership + readiness |
| 07 | CIO & Enterprise Architecture | H/H | Not evidenced | Leading | Architecture workshop + dependency review |
| 08 | Info Security & Privacy | H/H | Not evidenced | Leading | Security/privacy gate checklist |
| 09 | CRO & Operational Risk | H/H | Not evidenced | Leading | Escalation + residual-risk route |
| 10 | Model Risk / Responsible AI | H/H | Not evidenced | Leading | Model evidence before use |
| 11 | Compliance / Fin-Crime | H/H | Baseline deemed; delivery validate | Leading | Regulatory-applicability checklist |
| 12 | Legal Counsel | H/H | Not evidenced | Leading | Legal review at relevant gates |
| 13 | Internal Audit / Assurance | H/M | Appointment DEC-05 | Satisfied | Assurance touchpoints (independent) |
| 14 | CFO / Finance & Benefits | H/H | Finance validation open | Leading | KPI baselines, NPV timing, funding |
| 15 | Retail / Digital Product Owner | H/H | PO not nominated | Leading | CDO nominates; journey/backlog review |
| 16 | Contact Centre & CX | H/H | Need evidenced; stance not | Supportive | Service baselines + outcome review |
| 17 | Branch Operations | M/H | Not evidenced | Supportive | Journey/readiness validation |
| 18 | Agents / union representatives | M/H | Not evidenced; resistance risk | Supportive | Listening sessions + pulse |
| 19 | SME Lending / Credit Ops | H/H | Need evidenced; stance not | Leading | Lending PO + override rules |
| 20 | Fraud Ops / Financial Crime | H/H | Need evidenced; stance not | Leading | Fraud PO + alert calibration |
| 21 | HR / L&D / Change / Comms | M/H | Not evidenced | Supportive | Impact/training analysis + adoption |
| 22 | Data Governance / Analytics | H/H | Data readiness unvalidated | Leading | Data inventory + quality thresholds |
| 23 | AI Engineering / MLOps / QA | M/H | Resourcing DEC-05/06 | Supportive | CIO confirms engineering ownership |
| 24 | Core systems / ITSM | H/H | API/readiness open | Supportive | Interfaces, NFRs, support model |
| 25 | Procurement / Third-Party Risk | H/M | Vendor not selected | Satisfied | Sourcing/due-diligence plan |
| 26 | External AI vendor (unselected) | M/H | Not appointed | Supportive | Acceptance/security/exit obligations |
| 27 | Employees / copilot users | M/H | Potential supported; stance not | Supportive | Champions + role-based pilots |
| 28 | Customers (via CX research) | M/H | Direct stance not researched | Consulted | Representative research + CSAT |
| 29 | Canadian regulators / obligations | H/M | Independent oversight | Satisfied | Legal/Compliance applicability |

Section 3 — Power–Interest Strategy

| Strategy | Stakeholders | Management intent |
| --- | --- | --- |
| Manage closely (H/H) | 01–12, 14–16, 19, 20, 22, 24 | Involve in decisions, controls, evidence, gates |
| Keep satisfied (H/M) | 13, 25, 29 | Concise assurance before sourcing/regulatory decisions |
| Keep informed (M/H) | 17, 18, 21, 23, 26–28 | Two-way comms, co-design, feedback loops |
| Monitor | None at baseline | Enterprise-wide; reassess monthly |

Section 4 — Engagement Gap Analysis (cluster view)

| Cluster | Current → Required | Principal gap | Closing evidence |
| --- | --- | --- | --- |
| Sponsor | Leading → Leading | Decision quality | Recorded monthly/gate decisions |
| Steering / PM / PMO | Interim boundary → Leading | DEC-03, DEC-04, DEC-06 | Delegation instrument, ToR, records |
| Tech / Data / Risk / Control | Not evidenced → Leading | Readiness unvalidated | Named leads + gate evidence |
| Business Product Owners | Designated → Leading | DEC-05 appointments | Appointment + backlog acceptance |
| Employees / agents | Not evidenced → Supportive | Work impact unknown | Listening record + readiness |
| Customers | Not evidenced → Consulted | Synthetic, not live research | Research method + pilot feedback |
| Vendor | Not selected → Supportive | No obligations exist | Due diligence + contract |

Section 5 — Provisional RACI

| Deliverable / decision | Sponsor | PM/PMO | Accountable owner | Tech/Data | Risk/Compl | Finance | Change |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Planning baselines & roadmap | A | R | C | C | C | C | C |
| Governance & architecture | C | R | A — CIO/EA | R | C | C | C |
| Internal copilot MVP | I | R | A — Copilot PO/COO | R | C | C | R |
| Customer assistant MVP | I | R | A — Digital PO | R | C | C | R |
| Lending support MVP | I | R | A — Lending PO | R | C | C | R |
| Fraud assist MVP | I | R | A — Fraud PO | R | R | C | C |
| Benefits & funding evidence | C | R | C | C | C | A — CFO | C |
| Scope/KPI change | A | R | C | C | C | C | C |
| Pilot acceptance & scale | A | R | R | C | C | C | C |

Section 6 — Review, Escalation & Acceptance

Cycle: monthly + every phase gate + event-driven (scope change, incident, vendor appointment, funding decision, phase transition).

Escalation: high-power resistance or missed evidence → Sponsor; Steering advises unless delegated.

Baseline acceptance: Sponsor confirms categories/governance · high-power roles have appointees or appointment actions · every key stakeholder has one action/cadence/owner · stances evidenced or marked for validation · PM delegation + AI PMO route recorded.