Risk Management Plan | PTB-RISK-001  ·  Version 1.0  ·  Planning baseline · Sponsor review

Section 1 — Risk Approach, Purpose & Methodology

Purpose: identify, assess, respond to and review the risks that could affect the approved Pair 5 programme, so management attention is spent where it matters and no risk is silently absorbed (PMBoK Plan Risk Management).

Method: four steps — identify, assess, respond, review. Risk is explicitly linked to scope, schedule, cost, the WBS and the decision register. Scoring is qualitative: probability × impact, ranked, with the top five receiving real attention and the rest given review dates. The risk register (the scored list) is a separate artifact and is intentionally excluded here.

| Document ID | PTB-RISK-001 |
| --- | --- |
| Version / date | 1.0 / 2 August 2026 |
| Status | Refined planning baseline · Sponsor review |
| Project Sponsor | Sheikh Moeen Akhtar |
| Project/Program Manager | Salman Zaman (working role accepted) |
| Risk acceptance authority | Sponsor; specialist acceptance outside tolerance routes to Sponsor (DEC-11) |

Section 2 — Risk Identification

Coverage spans the full approved scope and the customer-facing AI assistant in particular. The starting set comes from the approved scope, schedule and stakeholder baselines; it is reopened at every gate and review.

| Risk area | Example risk | Source |
| --- | --- | --- |
| Customer impact | Hallucination to a customer — incorrect or fabricated answer | Customer assistant MVP (D4) |
| People / adoption | Staff resistance — agents or users reject the assistant or the change | Change & adoption (D3–D7) |
| Vendor / supply | Vendor slip — platform delivery or support delays the critical path | Vendor & platform (D2, DEC-07) |
| Integration | Integration failure — APIs, data or systems do not connect as assumed | Enterprise foundation (D2, DEC-10) |
| Regulatory | Regulator concern — obligations unmet or evidence missing | Regulatory applicability (DEC-09) |
| Model / AI control | Model error, bias or over-reliance on AI output without human authority | Responsible-AI & model risk (D2–D6) |
| Data | Data quality, classification or lawful-use gap blocks a pilot | Data foundation (D2, DEC-10) |
| Security / privacy | Privacy or security incident involving customer data | Security & privacy controls (D2–D6) |

Section 3 — Qualitative Risk Assessment

Risks are scored by probability × impact, then ranked. The top five receive real attention with owners and triggers; the remainder receive review dates. Severity bands give an indicative financial view of impact.

| Score band | Indicative impact | Attention |
| --- | --- | --- |
| 1–5 | USD 500 | Review date |
| 6–10 | USD 1,000 | Review date |
| 11–15 | USD 1,500 | Real attention |
| 16–20 | USD 5,000 | Top five / real attention |

Section 4 — Risk Response Planning

Every top risk receives a response strategy (avoid, mitigate, transfer, accept) and a named owner with a trigger. Responses align with the resource plan’s gap responses and the schedule’s riskiest dependencies.

| Risk | Response | Owner | Trigger |
| --- | --- | --- | --- |
| Hallucination to a customer | Mitigate — approved retrieval, confidence thresholds, human handoff | Digital Product Owner | First high-severity wrong answer in pilot |
| Staff resistance | Mitigate — early communication, co-design, training, listening sessions | Change Lead / HR | Adoption below target or union concern |
| Vendor slip | Transfer / mitigate — contract SLAs, early sourcing, exit rights | Procurement Lead | Missed vendor milestone |
| Integration failure | Mitigate — API-first design, data profiling, fallback procedures | CIO / Architecture | Interface test failure at foundation gate |

Section 5 — Review & Reporting

A risk plan nobody reopens is decoration. Risks are reviewed at every phase gate and in the monthly status report, tied to the critical path and the decision register. The register updates in the status report, not in isolation.

Control rule: a risk is closed only when its trigger is resolved with evidence and the accountable owner records the decision. No risk is downgraded without a Sponsor decision where acceptance is required.

Section 6 — Validation, Control & Baseline

Definition of a valid risk baseline: process-led (identify, assess, respond, review are defined and owned) · qualitative (probability × impact ranks the top five for real attention) · controlled (owners and triggers are named; acceptance routes to the Sponsor through PTB-DEC-001).