Project Closure | PTB-CLS-001  ·  Version 1.0  ·  Closing baseline · Sponsor review

The formal closing record of the approved Pair 5 programme: a defined closure process, evidence that every deliverable is accepted, the Sponsor’s final acceptance, a documented review, a clear definition of done, captured lessons learned and a closing celebration. Closure happens only through the approved acceptance gate — no scope, schedule or cost baseline moves without it.

Closure Control

| Document ID | PTB-CLS-001 |
| --- | --- |
| Status / RAG | Closure baseline — prepared for Sponsor review |
| Parent baselines | PTB-CHARTER-001, PTB-SCOPE-001, PTB-SCHED-001, PTB-COST-001, PTB-CHG-001 |
| Closing authority | Sponsor (Sheikh Moeen Akhtar) records final acceptance; PM (Salman Zaman) assembles the closure pack; functional owners validate evidence |
| Acceptance gate | D1–D7 each close on evidence + Sponsor decision; the programme closes only through final acceptance |
| Control | Closure routes through PTB-DEC-001 decisions and PTB-CHG-001 (CCB); change log is the traceable record |

Section 1 — Process Closure

Closure is a defined, sequential process (PMBoK Close Project or Phase) — it does not happen by silence or drift: verify the work is complete and accepted, capture lessons, and hand over the durable records.

Steps: 1 Verify (all scope delivered, D1–D7 accepted, open decisions closed / residual change routed to the CCB) · 2 Record (complete the closure evidence pack and review; capture lessons; hand over knowledge, controls and benefits) · 3 Decide (Sponsor records final acceptance). Closure is a gate, not a gradual fade.

Section 2 — Deliverable Accepted

Every controlled deliverable D1–D7 is formally accepted with evidence before the project can close — validated by the functional owner and recorded as the Sponsor’s consolidated decision.

| Deliverable | Window | Acceptance evidence required | Functional evidence owner |
| --- | --- | --- | --- |
| D1 Initiation & planning baselines | M1–2 | Sponsor-approved decision/charter; baselines accepted | PM assembles; Sponsor approves |
| D2 AI governance & architecture foundation | M3–4 | Governance model, target architecture, gate checklist | CIO / control functions validate |
| D3 Internal productivity copilot MVP | M5–7 | Pilot, knowledge/prompt library, human-verification, measurement | Copilot PO + Risk/Security validate |
| D4 Customer digital assistant MVP | M8–11 | Knowledge, handoff, privacy/security, audit, pilot, measurement | Retail / Contact Centre PO + controls |
| D5 Lending decision-support MVP | M12–15 | Completeness/risk summaries, override/audit, human authority | Lending PO + Credit Risk/Compliance |
| D6 Fraud investigator-assist MVP | M16–18 | Alert-prioritization, thresholds, investigator review, no auto action | Fraud PO + Financial Crime/Risk |
| D7 Scale, transition & closure | M19–24 | Scale decisions, support, knowledge transfer, benefits, lessons | Operations owners validate transition |

Section 3 — Final Acceptance

The consolidated Sponsor decision that closes the programme once all seven deliverables are accepted.

Pre-conditions: all D1–D7 accepted; KPIs / benefits / transition reviewed; residual change or decisions logged or carried. Decision: Sponsor records accept / conditional / reject with conditions in writing. Effect: programme closes, operations own the live service, benefits transfer to Finance/operations, post-implementation review scheduled (D7).

Section 4 — Review of the Document

A deliberate, documented review of the closure records before final acceptance.

Checks: deliverable completeness (D1–D7 present with acceptance evidence) · records completeness (change log closed or carried, decisions logged, risk register finalised) · closure-record accuracy · handover readiness (knowledge, support, SLA owners, benefits accountability). A review that finds gaps defers final acceptance until closed.

Section 5 — Definition of Done

The agreed checklist that a deliverable — and then the whole programme — must satisfy to be called done.

Deliverable done: meets PTB-SCOPE-001 acceptance criteria, validated by the functional owner, recorded. Programme done: all seven deliverables accepted, benefits/KPI reviewed with Finance, operations handed over. Closure done: review passes, lessons captured/archived, Sponsor records final acceptance. If any item is not done, it is not closed.

Section 6 — Lessons Learned

| Lesson | What happened | Recommendation for the organisation |
| --- | --- | --- |
| Plan updates & acceptance | Baselines reviewed through the change-control firewall before closure | Always gate baseline changes through PTB-CHG-001 before closure |
| Operational handover | Support model, SLA owners and benefits accountability transferred at D7 | Start operational-transition planning before the last phase |
| Benefits measurement | KPI and benefits evidence reviewed with Finance before closure | Freeze benefit baselines early and measure to closure |

Section 7 — Celebrate & Recognition

A deliberate, documented recognition milestone after final acceptance — earned by a real definition of done, never a substitute for closure.

Recognition and thanks recorded in the closure pack; named product owners and control functions acknowledged; shared with stakeholders on the comms cadence. Celebrate after the Sponsor’s recorded final acceptance — never before; it is the closing note, not the decision.

Section 8 — Validation & Closure Record

Definition of a valid closure baseline: every deliverable accepted on the record · review completed with no open critical gaps · lessons captured and archived · final acceptance recorded by the Sponsor · closure log records the decision and conditions · residual changes/decisions logged or carried · records archived for audit and post-implementation review. The baseline moves to closed through the Sponsor’s recorded decision and the closure log — nothing is assumed.